|  |  | Source: Doc. ECC/CPG12(2011)061 |  |
| --- | --- | --- | --- |
| CPG-12 Bucarest, 01– 04 November 2011 |  |  |  |
| Date issued: | 4 November 2011 |  |  |
| Source: | CEPT coordinator for AI 1.17 |  |  |
| Subject: | Monitoring of the required bilateral agreements (issue B=ARNS) |  |  |

N

Password protection required? (Y/N)

Summary:

At the CPG12-7 meeting, June 2011 in Oxford, document ECC/CPG12(2011)019Rev1 was provided with the aim to provide visibility on the progress of the coordination activity between CEPT (wishing the implement the mobile service in the band 790-862 MHz) and RCC countries (wishing to protect the Aeronautical Radionavigation Service in the same band) This contribution is an update of document ECC/CPG12(2011)019Rev1.

Proposal:

For CPG to take note at the Bucarest meeting.

Background:

1.17 to consider results of sharing studies between the mobile service and other services in the band 790-862 MHz in Regions 1 and 3, in accordance with Resolution 749 (WRC-07), to ensure the adequate protection of services to which this frequency band is allocated, and take appropriate action;

1- Matrix showing the cases where a coordination is required and overview of the progress

|  | BUL* | D | DNK | EST | FIN | HNG | LTU | LVA | NOR | POL | ROU | S | SVK | TUR |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ARM |  |  |  |  |  |  |  |  |  |  |  |  |  | C |
| AZE |  |  |  |  |  |  |  |  |  |  |  |  |  | C |
| BLR |  |  |  |  |  |  | C | C |  | C |  |  |  |  |
| GEO |  |  |  |  |  |  |  |  |  |  |  |  |  | C |
| KAZ |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| KGZ |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| MDA |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| RUS | C (TDD) | C (TDD) | C (TDD) | C | C |  | C | C | C | C |  | C (TDD) |  | C (TDD) |
| TJK |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| TKM |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| UKR |  |  |  |  |  | C |  |  |  | C | C |  | C | C |
| UZB |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

* the coordination between the Russian Federation and Bulgaria is not required at this stage since the band 790-862 MHz is used by ARNS in both countries.

Legend:

| C | required coordination agreement with ARNS; |
| --- | --- |
| C (TDD) | required coordination agreement with ARNS in case of TDD frequency arrangement; |
| C | information should be confirmed |
|  | coordination agreement with ARNS is not required; |
|  | Situations already solved |
|  | Situations for which information was sent to the CEPT coordinator |

2- Detailed progress of the coordination activity for CEPT countries intending to implement mobile in the band 790-862 MHz

Bulgaria:

Mail from the Ministry of Transport, Information Technology and Communications (17 June 2011). “Bulgaria acknowledged receipt of the request and will consider the issue”.

Mail from the Ministry of Transport, Information Technology and Communications (27 October 2011). “For the time being there is no need for a bilateral agreement between Bulgaria and Russia for the 790-862 MHz band. We use alternative bands for deployment of mobile broadband networks. Currently, in Bulgaria this band is used by the ARN service, except for TV channel 64 which is used for digital terrestrial broadcasting.”

Germany:

Mail from BNetzA (1 June 2011): “TDD is not going to be used in that band in Germany; there is no need to coordinate with any neighbour with respect to ARNS”.

Mail from BNetzA (21 June 2011): “BNetzA has officially informed the Russian Federation that only FDD networks would be deployed in Germany”.

Denmark:

Mail from Ministry of Science, Technology and Innovation (15 June 2011):

“In connection with WRC-12 AI 1.17 Issue B, the Danish administration hereby informs you, that only FDD will be operated in the band 790-862 MHz. Licenses are expected to be issued from 1. January 2013. TDD will not be operated. Consequently no coordination between the mobile service and the ARNS will be required.

This message was sent to the Russian Federation”.

Estonia:

See information from Latvia. Coordination completed.

Finland:

Mail from FICORA (17 June 2011): “a coordination meeting between the Russian Federation and Finland was held in Moscow 9-10.6.2011. The 800 MHz agreement was not signed, both parties agreed to hold the next coordination meeting in autumn 2011. The aim is to sign the 800 MHz agreement before WRC12”.

Mail form FICORA (22 August 2011): “Finland and Russian Federation signed the 800 MHz Agreement on 18 August 2011 in Moscow”.

Additional information can be found at:

http://www.viestintavirasto.fi/en/index/asiointi-info/ajankohtaista/lehdistotiedotteet/2011/P_28.html

http://www.lvm.fi/web/en/pressreleases/view/1267314

Hungary:

Mail from National Media and Infocommunications Authority (01 June 2011): “the Ukrainian and Hungarian administrations agreed to discuss the draft agreement and sign it on bilateral coordination meeting in Kijev on 07-08 July 2011”.

Mail from National Media and Infocommunications Authority (12 July 2011): “A basic agreement between Hungary and Ukraine has been signed which includes the possibility for Hungary to implement BS of LTE up to 20 km from the border without coordination with ARNS. Furthermore they agreed that after finishing by Ukrainian party LTE and ARNS compatibility test, distance mentioned in the Basic principles may be decreased."

Lithuania:

See information from Latvia.

Mail from The Communications Regulatory Authority (24 October 2011)

“Coordination with Russia: completed.

Coordination with Belarus: “The coordination meeting between the representatives of the Lithuanian administration and the administration of Belarus concerning the use of the frequency band 790-862 MHz for terrestrial systems was arranged in Minsk, 10-13 October 2011, and the relevant agreement was signed. Agreement defines areas, in terms of distance from the border, where mobile networks may be deployed without coordination with the Republic of Belarus, taking into account that protection of the existing ARNS will be provided by observing the agreed density and technical characteristics of base stations. Coordination is required for individual base stations located at a distance from the border less than 10 km (12 km in one segment of the border). The agreement comes into force on 1 January 2013.

The Administration of Belarus informed that Belarus used the channel 61 for broadcasting and is not planning to use this band for digital TV after 16 Jun 2015. The Republic of Belarus efforts to switch-off the analogue TV before this date. In Lithuania the digital dividend will become available in the full after the analogue television will be switched-off in all bordering countries.”

Latvia:

Mail from the Latvian Electronic Communications Office (13 June 2011):

“The Latvian, Estonian and Lithuanian Administrations jointly initiated in April a proposal to administrations of the Russian Federation and Republic of Belarus to enter into negotiations with an objective to sign bilateral coordination agreements concerning IMT (LTE) systems in one country and ARNS in the other country basing on the CEPT-RCC framework agreement.

In the course of exchange of letters it was decided to prepare and sign such agreements between the Russian Federation and Baltic states at a multilateral meeting to be held in Moscow during the second week of August. Preparations for the meeting are going on.

The Administration of Belarus informed us about their wish to coordinate first future plans between Belarus and Ukraine. After that we will be informed about the term of a multilateral meeting of Baltic states and the Republic of Belarus, preferably end of August.

By information received from Belarus the mentioned administrations have already reached positive results in aligning their plans and Belarus is preparing itself for the proposed multilateral meeting”.

Mail from the Latvian Electronic Communications Office (30 August 2011) : “Representatives of the Estonian, Latvian and Lithuanian administrations held a coordination meeting with the administration of the Russian Federation in Moscow, August 8-12, concerning the use of the band 790-862 MHz for terrestrial services. A common view about ensuring a future use in this band advanced mobile systems was achieved. Bilateral framework agreements signed by administrations of the Baltic States and the Russian Federation confirmed the possibility of coexistence of the mobile service with aeronautical radionavigation systems (ARNS) in the neighbouring country. Agreements define arias, in terms of distance from the border, where mobile networks may be deployed without coordination with the Russian Federation, considering that protection of existing ARNS will be provided by observing the agreed density and technical characteristics of base stations. Coordination is required for individual base stations when located in a limited boarder area.

It is relevant to stress the current extensive use of the 800 MHz band in Baltic States for digital television due to temporary restrictions imposed by the GE06 Agreement for protection of analogue television in RRC countries in operation in the rest of the UHF band. On this account the digital dividend will become available in the full after the analogue television will be switched-off in all bordering countries.”

Mail from the Latvian Electronic Communications Office (19 October 2011):

“Representatives of the Latvian administrations held a coordination meeting with the administration of Belarus in Minsk, October 10-14, considering the use of the band 790-862 MHz for terrestrial services. 13 October a framework coordination agreement was signed confirming the possibility of coexistence of the mobile service and the aeronautical radionavigation systems (ARNS) used in the neighbouring country. Agreement defines areas, in terms of distance from the border, where mobile networks may be deployed without coordination with the Republic of Belarus, taking into account that protection of the existing ARNS will be provided by observing the agreed density and technical characteristics of base stations. Coordination is required for individual base stations when located in a limited area along the boarder.

In Belarus one channel in the 800 MHz band is used for digital TV station close to the Latvian boarder and may be replaced by another one outside this band not earlier than 2015. It is relevant to stress the current extensive use of the 800 MHz band in Baltic States for digital television due to temporary restrictions imposed by the GE06 Agreement for protection of analogue television in operation in the RRC countries and Lithuania in the rest of the UHF band.

On this account in Latvia the digital dividend will become available in the full after the analogue television will be switched-off in all bordering countries what seems to happen not earlier than  by the term defined in the GE06 Regional Agreement.

With signing of this Agreement Latvia has complied successfully with the approach agreed by the CEPT and RCC during the CPM11-2.”

Norway:

Mail from NPT (1 June 2011):

“Norway received a telefax from the Russian administration on 16 May. They suggested to use the framework elaborated during CPM11-2 and to have a coordination meeting sometime in the 3rd or 4th quarter of 2011.  Russia also requested some information on the land mobile service that Norway will deploy in the 790-862 MHz band.

In the reply (sent 27 May) to Russia, it was agreed to use the framework from CPM11-2 as a basis for the coordination. Additionally it was emphasized that it would be very beneficial for the Norwegian (and CEPT) preparations for WRC-12 if a coordination agreement could be signed prior to 1 November 2011”.

Mail from NPT (25 October 2011):

“A frequency coordination meeting was held in Moscow on the 6th and 7th of September between The Russian Federation and Norway. At this meeting a draft text was agreed and the technical detail in this agreement was considered by the administration of Norway and the interested parties in Norway in a meeting on the 29th of September. At this meeting proposals for changes in technical characteristics were discussed and proposals for changes were forwarded to The Russian Federation for their consideration”.

Mail from NPT (4 November 2011):

“During the CPG meeting in Bucharest (1-4 November) the Russian Federation and Norway signed the coordination agreement concerning the use of the frequency band 790-862 MHz in our respective countries. The Norwegian Telecommunication Administration has very much appreciated the good co-operation with the Telecommunication Administration of the Russian Federation in the negotiations leading up to this agreement.

Further information on the coordination agreement will in due time be publish on the web site of the Norwegian administration.»

Poland:

Mail from the Ministry of Infrastructure (11 May 2011): “In accordance to coordination with RU, BY and UA, Poland is preparing to initiate discussion with those countries, as soon as possible.”

Mail from the Ministry of Infrastructure (29 August 2011): “Poland and Russian Federation has signed an agreement concerning use of the frequency band 790 – 862 MHz for terrestrial systems. Signed agreement to the large extent reflects the text of CEPT-RCC framework agreement, developed during CPM11-2 in Geneva.”

Mail from the Ministry of Infrastructure (30 August 2011): “a bilateral meeting with Ukraine is scheduled at the end of September. Efforts will be made to organize a meeting with Belarus in September”.

Mail from the Ministry of Infrastructure (27 October 2011): “On 14th of October Poland and Belarus has signed an agreement on technical criteria and principles concerning the use of the frequency band 790-862 MHz for terrestrial systems. That agreement came into force on the date of signing.”

Mail from the Ministry of Infrastructure (01 November 2011):”A coordination meeting between Poland and Ukraine was held on 26-28 October 2011 in Bratislava; at this occasion, a bilateral agreement was signed.”

Romania:

Sweden:

Mail from PTS (23 May 2011): only FDD is licensed. No TDD. No coordination is required then.

Slovakia:

Mail from the Telecommunications Regulatory Authority of the Slovak Republic (20 June 2011): “Slovak Republic and Ukraine discussed on the draft agreement at a bilateral meeting held on 27.-29.04.2011 in Kijev.

It was mutually understood that the signing procedure of the bilateral agreement should be completed before the end of the year 2011. However, taking into account that the agreement should be preferably finalized by November 2011, the Slovak Republic will make together with Ukraine all necessary steps to come up with an agreement earlier.”

Mail from the Telecommunications Regulatory Authority of the Slovak Republic (31 October 2011): “Slovak Republic has signed bilateral agreement – called as a „Procedure of coordination“ for the frequency band 790 862 MHz with Ukraine (28 October 2011)”.

Turkey:

Information received on 4 November 2011:

“Turkey intends to cease down the analogue broadcasting by 2015 at the latest and implement digital broadcasting from 2015 on. However, there is no specific plan yet for the use of the 790-862 MHz band by radiocommunication services or systems. It is not decided yet whether the band will be assigned to only mobile service or also to the other srvices. For this reason, no decision can be taken on the technology (whether it will be TDD or FDD for the mobile applications) for the time being.

Therefore, Turkish administration considers that it is premature to get in coordination activities with the neighboring countries at this stage. However, coordination activities will be started for bilateral (or if necessary multilateral) agreements with the affected administrations of RCC (having ARNS systems) whenever a decision is taken on the use of the band for mobile applications. Those countries will be informed in due time and bilateral (or multilateral) talks will be requested to be started at that stage.

A letter has been received from the Russian administration requesting to start coordination process. A reply will be sent to Russia indicating the situation on the use of the 790-862 MHz band in Turkey as summarised above.”