	[image: image1.wmf]ECC

Electronic Communications Committee

CEPT


	

	Project Team FM22
	

	
	

	37th Meeting of FM22 
Copenhagen, 27 – 30 March 2012
	FM22(12)02 Annex2

	Date issued: 30 March 2012

Source: Chairman
Subject: FM22 Work Items



Password protection required? (Y/N) *  

Please review the following existing FM22 work items. In particular, update the end date where necessary. The yellow fields may be subject to change:

	WG FM
	FM22_01
	Co-ordination of spectrum monitoring and enforcement in CEPT
	Better co-operation of spectrum monitoring and enforcement within CEPT.
	In Progress
	Coordination on several spectrum monitoring subjects is ongoing.
	01-01-2004
	01-01-2013
	Triggered by collaboration in FM22 (necessary/ongoing?).

	WG FM
	FM22_05
	BEM compliance measurements
	ECC Recommendation (11)06on BEM compliance measurements was adopted for publication by WGFM in Oct. 2011.
	In Progress
	WGFM decided to keep the work item open for the development of new annexes such as LTE technology.
	01-01-2009
	18-05-2013
	Triggered by WGFM

	WG FM
	FM22_07
	HF monitoring campaign
	HF monitoring campaign 3 - 30 MHz
	In Progress
	Results under www.ero.dk/shortband . Results could be used for the preparation of the next WRC.
	06-02-2009
	31-12-2014
	Triggered by WGFM
(highlighting not necessary)

	WG FM
	FM22_08
	Review Recommendations 00-08, 05-01 and 02-04
	Review
	In Progress
	More information is provided to WGFM in April 2012.
	04-02-2011
	31-12-2012
	Triggered by WGFM

	WG FM
	FM22_13 (FM_19)
	Frequency management during major events
	Development of a new ECC Report or revision of ECC Report 44.
	In Progress
	WGFM assigned the task to PT FM22 in Oct. 2011. The report should not be limited to sports events only. The correspondence group on this activity was closed.
	04-02-2011
	15-03-2013
	Triggered by the Russian Federation.


Possible new FM22 Work Items under discussion:

From the input documents:

1. Draft New ECC Recommendation on determination of the e.i.r.p. through field strength measurements.

2. Work item in order to create and publish annually common radio interference statistics (ECO Report)

3. New draft ECC Report on the Supervision Strategy of ECC
	WG FM
	FM22_14
	Determination of the e.i.r.p. through field strength measurements
	New ECC Recommendation
	In Progress
	
	27-04-2012

(next WGFM end date as starting date for the WI)
	31-12-2012
	Triggered by Germany

	WG FM
	FM22_15
	Radio interference statistics
	New ECO Report
	In Progress
	Task taken over from RA1
	27-04-2012
	31-12-2014
	Triggered by Finland

	WG FM
	FM22_16
	Enforcement Strategy of ECC
	New ECC Report
	In Progress
	Task taken over from RA1
	27-04-2012
	31-12-2013
	Triggered by Finland


No








