Correspondence Group on the Scoping Exercise on GMDSS Modernization

- This is the first communication of the Correspondence Group on the Scoping Exercise on GMDSS Modernization.  We can begin our work now that –

- The report of the 15th session of the COMSAR Subcommittee has been published (COMSAR 15/16),

- The 86th session of the Maritime Safety Committee has been held, and

- We have received requests to participate in the Correspondence Group by a sufficient number of persons and delegations.

- The Group is requested to note our Terms of Reference and Task Schedule:

Taking into account documents COMSAR 15/WP.5, annex 2, COMSAR 15/4, appendix 7, and MSC-MEPC.1/Circ.2 on Guidelines on the organization and method of work of the MSC and the MEPC and their subsidiary bodies, the Correspondence Group on the Scoping exercise should progress the development of the Work Plan, as an outcome of the Scoping exercise, with a view of finalization at COMSAR 16 and subsequent approval for an unplanned output on the review and modernization of the GMDSS by MSC 90.

The Correspondence Group should:

.1   complete the development of the draft Work Plan, taking into account the Guidelines on the organization and method of work of the MSC and the MEPC and their subsidiary bodies and, in particular, the format for submission of proposals for new items;

.2  take into account any amendments to the guidance, as expected to be approved by MSC 89;

.3  submit an interim report on the draft Work Plan to the Joint IMO/ITU Experts Group for its consideration;

.4  consider the incorporation of additional satellite systems into the GMDSS and how it might be achieved; and

.5  submit a final report to COMSAR 16 on the completed draft Work Plan, taking into account the outcome of the Joint IMO/ITU Experts Group.

- The Group should note that our primary task is to prepare a draft Work Plan, and not to begin the GMDSS Modernization project.  We should be able to discuss ideas about progressing the work on GMDSS Modernization for future consideration, but this is not part of the assignment that we have been given by the Sub-committee.  The second task that we have been given is to consider the incorporation of additional satellite systems into the GMDSS and how it might be achieved.  I intend to handle these two tasks separately, and to report on them separately to the Experts Group and to the Sub-committee.  Members are asked to note the deadlines for submission of documents to these two meetings:

- 2 September 2011 for the Experts Group.  In order for the members of the Experts Group to have some time to review the interim report, we should submit it to IMO by 19 August.  Therefore, I ask that all contributions to this meeting for the Correspondence Group report be provided to me by 1 August 2011, so that they may be incorporated in our interim report in an appropriate manner.

- 8 December 2011 for COMSAR 16.  I ask that all contributions to this meeting for the Correspondence Group report be provided to me by 11 November 2011, so that they may be incorporated in our report in an appropriate manner.

- Members should note that that the Guidelines on the organization and method of work of the MSC and the MEPC (MSC-MEPC.1/Circ.2, as amended) were revised at MSC 89.  At this time, the final version of the revised document is not available.  We may use document MSC89/21 in the meantime as being representative of the final version.  In addition, we have the following items to use as the basis for our work:

- The draft Work Plan, as initially developed by COMSAR 14 (COMSAR 14/WP.5/Add.1, paragraph 7) and updated by the Joint IMO/ITU Experts Group on Maritime Radiocommunication Matters (COMSAR 15/4, appendix 7), at its sixth session.

- The view of the COMSAR 15 Working Group that more focus, using a goal-based approach, was needed in defining the scope of the project (COMSAR 15/WP.5, paragraph 3.8).

- Inputs to the Work Plan as given in COMSAR 15/WP.5, Annex 2.

A draft revised Work Plan is at Annex.  This is the draft Work Plan in COMSAR 15/4, appendix 7, reorganized and with indicated draft revisions and additions to comply with MSC 89/21, and to include certain inputs from COMSAR 15/WP.5, Annex 2, as appropriate.  Correspondence Group members are invited to comment, including inter alia, use of a goal-based approach.

Note that the new format for the Work Plan includes a Human Factors checklist (Annex to the Annex).  This may be difficult to complete since some of the questions won’t be able to be answered until the project is further along.

It may be useful to consider a provisional timetable for the work on GMDSS Modernization:

June 2011
	Correspondence Group begins.
September 2011
	Joint Experts Group meeting – comments on/revises draft Work Plan.
March 2012
	COMSAR 16 (Drafting Group?) completes draft Work Plan and submits to MSC 90.
	COMSAR 16 establishes provisional Correspondence Group, subject to Work Plan approval by MSC 90.
May 2012
	MSC 90 approves Work Plan and adds to COMSAR 17 agenda.
June 2012
	Correspondence Group begins scoping exercise in preparation for COMSAR 17.
July 2012
	NAV 58 provides contributions from e-navigation perspective.
September 2012
	Joint Experts Group considers appropriate matters for COMSAR 17 and ITU WP5B.
March 2013
	COMSAR 17 begins scoping exercise based on work of the Correspondence Group and comments of NAV 58 and Joint Experts Group.  
	COMSAR 17 may form Working Group or Drafting Group on GMDSS. Modernization
	COMSAR 17 forms Correspondence Group to prepare for COMSAR 18.
July 2013
	NAV 59 provides contributions from e-navigation perspective.
September 2013
	Joint Experts Group considers appropriate matters for COMSAR 18 and ITU WP5B.
March 2014
	COMSAR 18 completes scoping exercise and begins modernization project.  
	COMSAR 18 may form Working Group or Drafting Group on GMDSS. Modernization
*   *   *   *   *
March 2016 – March 2018
	COMSAR completes modernization project (date of completion depends on amount of intersessional work that can be completed).

- When considering the incorporation of additional satellite systems into the GMDSS and how it might be achieved, members are invited to note the provisions of Resolution A.1001(25), Criteria for the Provision of Mobile Satellite Communication Systems In the Global Maritime Distress and Safety System (GMDSS), in particular, paragraph 2.2.1 of the annex.  The COMSAR 15 Working Group was of the view that, currently, there was no precise guidance on how the application should be submitted to the Organization and evaluated and that this needed to be provided through clarifications.  This discussion was the result of contributions from Thuraya, which is considering submitting an application to be a regional GMDSS satellite service provider.  Note that there appear to be no specific prohibitions in SOLAS Chapter IV or in Resolution A.1001(25) concerning a regional satellite service provider which does not include all of area A3 (globally) in its coverage area.

Members are invited to comment on what is missing from Resolution A.1001(25) concerning submission of applications, and what might be included in a document providing further information on the application process.

16 June 2011
R.L. Markle
Coordinator of the Correspondence Group
rmarkle@rtcm.org

* * *

ANNEX

REVISED DRAFT WORK PLAN

Proposal for Review of the Global Maritime Distress and Safety System (GMDSS)

Introduction

- This proposal for inclusion of an unplanned output is submitted in accordance with the Guidelines on the organization and method of work of the Committees (MSC-MEPC.1/Circ.2, as amended), taking into account the High-level Action Plan for the Organization and priorities for the 2010-2011 biennium (resolution A.1012(26)).

- The work item is to review the Global Maritime Distress and Safety System (GMDSS), first through a scoping exercise, and then to develop a modernization program.  The modernization program would implement findings of the scoping exercise, include more modern and efficient communications technologies in the GMSSS, and support the communications needs of the e-navigation strategy.

- The GMDSS scoping exercise will review:

  - the need for the current order of priorities in use for radiocommunications;

  - the future need for the four different areas of carriage requirements (sea areas A1 to A4);

  - the future need to allow for differences for certain categories of ships, including non-SOLAS ships;

  - the issue of training and performance of crews on board ships, noting possible reduction of technical knowledge and skills by operators;

  - a possible need to develop a clearer definition of "General Communications", which is continuing to cause confusion;

  - the possible inclusion of Automatic Identification System (AIS) functions;

  - the possible inclusion of Long Range Identification and Tracking (LRIT) functions;

  - the role of Narrow Band Direct Printing (NBDP) and the role of MF/HF Digital Selective Calling (DSC);

  - problems which might arise due to a lack of HF stations in future;

  - the usage of satellite equipment as an alternative in sea areas A2 currently based around MF/HF DSC;

  - voice communications as an integral part of the GMDSS, benefiting search and rescue operations;

  - possible new requirements for lifeboats and liferafts, for instance to provide long-range communications;

  - the expected evolution of satellite EPIRB systems, such as the Medium Earth Orbit Search And Rescue system (MEOSAR);

  - the possible need for inclusion of security related communications in the GMDSS suite of equipment;

  - the further evolution of Maritime Safety Information broadcast systems, taking into account the ongoing work in IHO and WMO;

  - whether distress communications should be separated from other types of communications and in consequence whether the arrangements in chapters in SOLAS could be revised; and

  - possible alignment between the relevant chapters in SOLAS, in particular with regard to type approval, secondary equipment and maintenance arrangements and their regulatory status (i.e. mandatory or discretionary);

  - indication of facilities required for capacity-building

To ensure all interested parties are able to participate in a subsequent review and modernization there would need to be an agreed time line, achievable aims and reasonable expectation that any modernizations can be implemented. This will minimize impact on Member States, regulatory bodies and manufacturers.

Once a Scoping Exercise has been completed (2012/13) then the Review could take place over a [three][five]-year period [(2013–2016)(2013-2018)]. The inclusion of time lines and an appreciation of work load would allow all to plan and participate.

  - assess whether to increase the use of goal-based methodologies when reviewing the regulations and regulatory framework for GMDSS in SOLAS chapters IV and V and the STCW Convention, in order to avoid having an overly prescriptive approach that could obscure the overall objective in the modernization of the GMDSS.

- The GMDSS modernization plan will grow out of the scoping exercise.

Relationship to IMO's objectives

- IMO’s objectives are generally summarized as safe, secure and efficient shipping on clean oceans.  The maritime communications system is essential to achieving all of these objectives.  Information passed between ships and between ships and shore facilities ensures safe passages on the waterways of the world.  As the world continues to move into the “information age”, there is a need for an ever-increasing exchange of information, but there is a finite supply of radio spectrum for wireless communications.  Consequently, new services seek to use spectrum allocated to others.  Existing services must use the spectrum they have been allocated in the most efficient manner.  The current GMDSS is not optimized for efficient spectrum use and the growing demands for maritime communication resources, such as those that will result from the e-navigation initiative.  In order to achieve safe, secure and efficient shipping on clean oceans, modernization of the GMDSS system is essential.

Compelling need

- The GMDSS was designed over 25 years ago. There has not been a full review since its implementation in 1999 and technology has developed significantly in that time. The current system is seen to be relatively sound, but it is known that there are areas where improvement could be brought about, e.g., managing the cessation of international telex. The areas that will be identified may need to be examined and reviewed as a matter of some urgency;

- Consideration should be given to any compatibility that there may be between the GMDSS, current technologies like AIS, and new or emerging technologies that are over the horizon. The emerging e-navigation facets should also be considered, to ascertain what parts may, or may not, be beneficial to this mature distress alerting and communications system.  While this work is being progressed, the process should not prohibit sensible incremental GMDSS improvements. It is also felt that following on from this review; a process of continuous improvement should be put in place to ensure that the GMDSS fulfils its requirements, in all aspects, whilst utilizing emerging technologies where these are appropriate; and

- The use of GMDSS equipment on board non SOLAS ships is widely implemented and there is a persistent need for compatibility between SOLAS and non SOLAS ships. In this regard it is noted that SOLAS chapter V has changed from 0 tonnages upwards and that the same can be done in reviewing chapter IV.

Analysis of the issue

- The GMDSS already provides for exchange of information vital for maritime safety and for certain general communications.  E-navigation initiatives will create the need for additional communications capabilities.

- The project is intended to allow the evolution of maritime communications to meet these needs and improve service through the introduction of modern technologies.  Elements to be considered include the following:

    - Which basic communication capabilities are properly part of the GMDSS and which could become a part of the developing e-navigation concept?

    - VHF and HF equipment might employ more modern digital technology.

    - New developments may be employed, for instance by non-GMDSS communication providers, as well as the use of mobile phones, satellite systems, including regional satellite systems, and the possible introduction of new technologies in future.

    - What measures which could or should be taken to encourage additional satellite service providers to enter the GMDSS?

    - Identify elements that may be phased out from current carriage requirements.

Analysis of the implications

- Revisions to Chapter IV of SOLAS may be expected, along with revised resolutions and circulars that support Chapter IV.  Chapter IV may become strictly goal-based, with more detailed solutions contained in one or more Resolutions, or perhaps a Code as has been done with SOLAS Chapters II-2 and III.

- Impact analysis and evaluation of cost implications resulting from amendments to legislation, administration changes, and modernization of the facilities and technologies within the GMDSS need to be undertaken.

Benefits

- Do the benefits vis-à-vis enhanced maritime safety, maritime security or protection of the marine environment expected to be derived from the inclusion of the new item proposed justify such action?

- Evolving technology and e-navigation applications will drive change in the maritime communications system.  With or without a GMDSS modernization plan, shore facilities and ship operators will have more economical and efficient choices for exchanging the information they need for the safe operation of ships.  Unless the GMDSS can evolve to include these technologies, ship operators may find themselves carrying obsolete equipment for the sole purpose of meeting a SOLAS requirement.

- It may be that the scoping exercise will confirm that although operationally the GMDSS functions well, enhanced safety, response to alerts and follow up communications, especially in the Polar Regions, could be attained by the integration of newer technologies and existing systems.

- The e-navigation strategy and the pulling together of some of the salient strands within this visionary introduction of technology and systems, together with the GMDSS and its mature existing technologies, can only lead to overall improvement in safety and efficiency. Enhanced use of allocated spectrum can only be of benefit where the provision in some areas is over congestion and others under-utilization and where, internationally, the assignment becomes more competitive. Current and emerging technologies could also be investigated so that more efficient use of all spectrums would be provided.)

- The key benefits of the proposed actions would be to all seafarers, ensuring the GMDSS will be fit for purpose for the 21st century and beyond to allow modern technologies to be incorporated into the GMDSS, thus enhancing and improving safety of life at sea.

- The benefits that emerge include enhancement of safety, security, environmental protection and general communications for the industry, while mariners would benefit from a GMDSS that is fully modern and responsive to user needs.

Industry standards

- IMO has the benefit of of a close relationship with the International Electrotechnical Electrotechnical Commission (IEC), and IEC Technical Committee 80 (TC80), Maritime navigation and radiocommunication equipment and systems.  TC80

- has continued to develop standards as required, throughout the existence of the GMDSS.  Standards, during review, are improved to reflect technological advancement and improvement. It is unlikely that new standards will be needed for existing technologies, but the continued support of TC80 may be expected for new technologies, as required.

- IMO also has a close relationship with the International Telecommunications Union (ITU), and has formed a Joint Experts Group with ITU to ensure close coordination on revisions required to the Radio Regulations and associated ITU Recommendations.

Output

- The intended output is described in SMART terms (specific, measurable, achievable, realistic, time-bound):

  - Specific – A scoping exercise will be completed first, followed by a GMDSS Modernization Plan leading to development of new and/or revised instruments.

  - Measurable – The project is measurable in terms of meeting its time goals.

  - Achievable – The involved subsidiary bodies of the Committee have the expertise to complete the project, and have appropriate liaisons with outside bodies such as ITU and IEC to complete the work.

  - Realistic – There are no technological reasons why the project can not be completed.

  - Time-bound – COMSAR 18 is to complete the scoping exercise at its (expected) March 2014 meeting.  The Modernization Plan is to be completed at the (expected) COMSAR 22 meeting in 2018, but possibly earlier depending upon the amount of intersessional work that can be completed.

Human element

- See MSC-MEPC.7/Circ.1 checklist at Annex.

Priority/Urgency

- How is the proposed item related to the scope of the Strategic Plan for the Organization and fits into the High-level Action Plan?  With reference to Resolution A.1012(26), the following elements of the High Level Action Plan are related to the GMDSS Modernization project:

  - 5.1	Ensuring that all systems related to enhancing the safety of human life at sea are adequate, including those concerned with large concentrations of people

  - 5.1.2	Development and review of safe evacuation, survival, recovery and treatment of people following maritime casualties or in case of distress
GMDSS communications play a vital role in distress response.

  - 5.1.3	Enhance the safety of navigation in vital shipping lanes
GMDSS communications are essential to safe navigation and will play a key role in the e-navigation strategy.

  - 5.2	Enhancing technical, operational and safety management standards

  - 5.2.1	Keep under review the technical and operational safety aspects of all types of ships, including fishing vessels
The GMDSS Modernization project will be the first comprehensive review of the GMDSS since its development 25 years ago.  Fishing vessels must have communication systems compatible with the GMDSS.

  - 5.2.4	Keep under review measures to improve navigational safety, including ships’ routeing, ship reporting systems, vessel traffic services, requirements and standards for shipborne navigational aids and systems
GMDSS communications are essential to safe navigation and will play a key role in the e-navigation strategy.

  - 5.2.5	Monitor and evaluate the operation of the Global Maritime Distress and Safety System (GMDSS)
The GMDSS Modernization project will be the first comprehensive review of the GMDSS since its development 25 years ago.

  - 5.2.6	Development and implementation of the e-navigation strategy
GMDSS communications are essential to safe navigation and will play a key role in the e-navigation strategy.

10	IMO will apply goal-based standards for maritime safety

10.1	Further develop measures to apply goal-based standards for maritime safety

GMDSS regulations already employ goal-based standards (see SOLAS Reg. IV/4).  The Modernization project will consider further application of the concept.

- Target completion date:

- 2018, (2016 with extensive intersessional work)

- Timescale needed for the IMO Organ to complete the work:

June 2012
	Correspondence Group begins scoping exercise in preparation for COMSAR 17.
July 2012
	NAV 58 provides contributions from e-navigation perspective.
September 2012
	IMO-ITU Joint Experts Group considers appropriate matters for COMSAR 17 and ITU WP5B.
March 2013
	COMSAR 17 begins scoping exercise based on work of the Correspondence Group and comments of NAV 58 and Joint Experts Group.  
	COMSAR 17 may form Working Group or Drafting Group on GMDSS Modernization
	COMSAR 17 forms Correspondence Group to prepare for COMSAR 18.
July 2013
	NAV 59 provides contributions from e-navigation perspective.
September 2013
	Joint Experts Group considers appropriate matters for COMSAR 18 and ITU WP5B.
March 2014
	COMSAR 18 completes scoping exercise and begins modernization project.  
	COMSAR 18 may form Working Group or Drafting Group on GMDSS. Modernization
*   *   *   *   *
March 2016 – March 2018
	COMSAR completes modernization project (date of completion depends on amount of intersessional work that can be completed).

In addition, STW and DE Subcommittees may be asked for contributions as well as ICAO/IMO Joint Working Group on Search and Rescue.

Action required

- The Committee is invited to consider the proposal and to decide to include the proposed unplanned output in its post-biennial agenda.

* * *

ANNEX

CHECKLIST FOR CONSIDERING HUMAN ELEMENT ISSUES BY IMO BODIES

| Instructions: If the answer to any of the questions below is: (A) YES, the preparing body should provide supporting details and/or recommendation for further work. (B) NO, the preparing body should make proper justification as to why human element issues were not considered. (C) NA (Not Applicable) œ the preparing body should make proper justification as to why human element issues were not considered applicable. |  |
| --- | --- |
| Subject Being Assessed: (e.g. Resolution, Instrument, Circular being considered) GMDSS Scoping Exercise and Moderization Plan |  |
| Responsible Body: (e.g. Committee, Sub-committee, Working Group, Correspondence Group, Member State) Sub-committee on Communications Search and Rescue (COMSAR) |  |
| 1. Was the human element considered during development or amendment process related to this subject? | Yes No NA |
| 2. Has input from seafarers or their proxies been solicited? | Yes No NA |
| 3. Are the solutions proposed for the subject in agreement with existing instruments? (Identify instruments considered in comments section) | Yes No NA |
| 4. Have human element solutions been made as an alternative and/or in conjunction with technical solutions? | Yes No NA |
| 5. Has human element guidance on the application and/or implementation of the proposed solution been provided for the following: |  |
| • Administrations? | Yes No NA |
| • Ship owners/managers? | Yes No NA |
| • Seafarers? | Yes No NA |
| • Surveyors? | Yes No NA |
| 6. At some point, before final adoption, has the solution been reviewed or considered by a relevant IMO body with relevant human element expertise? | Yes No NA |
| 7. Does the solution address safeguards to avoid single person errors? | Yes No NA |
| 8. Does the solution address safeguards to avoid organizational errors? | Yes No NA |
| 9. If the proposal is to be directed at seafarers, is the information in a form that can be presented to and is easily understood by the seafarer? | Yes No NA |
| 10. Have human element experts been consulted in development of the solution? | Yes No NA |
| 11. HUMAN ELEMENT: Has the proposal been assessed against each of the factors below? |  |
|  CREWING. The number of qualified personnel required and available to safely operate, maintain, support, and provide training for system. | Yes No NA |
|  PERSONNEL. The necessary knowledge, skills, abilities, and experience levels that are needed to properly perform job tasks. | Yes No NA |
|  TRAINING. The process and tools by which personnel acquire or improve the necessary knowledge, skills, and abilities to achieve desired job/task performance. | Yes No NA |
|  OCCUPATIONAL HEALTH AND SAFETY. The management systems, programmes, procedures, policies, training, documentation, equipment, etc. to properly manage risks. | Yes No NA |
|  WORKING ENVIRONMENT. Conditions that are necessary to sustain the safety, health, and comfort of those on working on board, such as noise, vibration, lighting, climate, and other factors that affect crew endurance, fatigue, alertness and morale. | Yes No NA |
|  HUMAN SURVIVABILITY. System features that reduce the risk of illness, injury, or death in a catastrophic event such as fire, explosion, spill, collision, flooding, or intentional attack. The assessment should consider desired human performance in emergency situations for detection, response, evacuation, survival and rescue and the interface with emergency procedures, systems, facilities and equipment. | Yes No NA |
|  HUMAN FACTORS ENGINEERING. Human-system interface to be consistent with the physical, cognitive, and sensory abilities of the user population. | Yes No NA |
| Comments: (1) Justification if answers are NO or Not Applicable. (2) Recommendations for additional human element assessment needed. (3) Key risk management strategies employed. (4) Other comments. (5) Supporting documentation. |  |

__________

“Goal-based regulation” does not specify the means of achieving compliance but sets goals that allow alternative ways of achieving compliance.